|  |  |
| --- | --- |
| **For Immediate Release** June 8, 2020 | **Contact: Tish Burgher** (305) 470-5349  [Tish.Burgher@dot.state.fl.us](mailto:Tish.Burgher@dot.state.fl.us) |

**FDOT Successfully Completes Snake Creek Canal Bridge Rehabilitation Project**  *Along State Road (SR) 5/Overseas Highway*

**Miami, Fla.** – The Florida Department of Transportation (FDOT) has completed the Snake Creek Bridge Rehabilitation Project (bridge number 900077) over the Snake Creek Canal along SR 5/Overseas Highway in Monroe County. The 10-month project began in July 2019 and cost an estimated $1.6 million. FDOT completed this project on May 28, with the support of elected officials and the community. M&J Construction of Pinellas County, Inc. was the contractor awarded this project.

The following scope of work was performed on this project: cleaning and painting bridge steel structures; repairing electrical, mechanical and structural steel components.

For more information, please call Construction Community Outreach Specialist Paulette Summers at (786) 510-3921, or FDOT’s Public Information Office at (305) 470-5349, or go to the website at [www.fdotmonroe.com](http://www.fdotmonroe.com).

Drivers are encouraged to call 511 before they travel or log on to [www.fl511.com](http://www.fl511.com) to get real-time traffic and lane closure information. FDOT would like to remind drivers that wearing a safety belt is the single most effective way to protect people and reduce fatalities in motor vehicle crashes. Please use caution when traveling through construction zones.

###